Project goal (what “done” looks like)

A C++ app that ingests I/Q frames → range FFT (thread pool) → Doppler FFT → CA-CFAR → logs detections + performance metrics (throughput/latency/drops). Runs in real time with bounded queues + backpressure.

Architecture you should build

Data objects

- IQFrame: seq, timestamp, std::vector<std::complex<float>> iq (size N)

- RangeFrame: seq, timestamp, std::vector<std::complex<float>> range_bins (size Nfft)

- RDMap: seq_start, timestamp, 2D magnitude array (range_bins × doppler_bins), or flattened vector

- Detection: {range_bin, doppler_bin, snr_db, seq_start}

Threads / stages

- Sensor thread

- produces IQFrame at frame_rate_hz

- pushes to q_iq (bounded)

- policy: block or drop

- Range FFT thread pool

- M workers pop from q_iq

- window + FFT → RangeFrame

- push to q_range

- Doppler stage

- collects K RangeFrames into one CPI (coherent processing interval)

- does Doppler FFT across slow-time → Range-Doppler map

- push to q_rd

- CA-CFAR stage

- pops RD maps from q_rd

- outputs detections to q_det

- Logger + metrics thread

- prints detections

- writes CSV

- periodically prints throughput, queue depth, avg latency, drops

Libraries / tools (keep it pragmatic)

- FFT: FFTW (fastest path) or a simple radix-2 FFT you can swap later

- Concurrency: std::jthread, stop_token, mutex, condition_variable, atomic

- Debugging: ThreadSanitizer (clang/gcc -fsanitize=thread) for race checking

Milestones (2–4 week plan)

Week 1 — “Pipeline skeleton that runs”

Deliverables

- Bounded queue (MPMC) with:

  - push (block)

  - try_push (drop)

  - pop

- Sensor thread generating synthetic I/Q

- Range stage (single worker first) doing:

  - window (Hann)

  - FFT

- Logger prints peak bin index per frame

- Metrics:

  - frames/sec

  - drops

  - per-stage time (avg)

Done when

- You can run it for 60 seconds with no deadlocks

- You can deliberately overload it and see either blocking or dropping

Week 2 — “Real multithreading + Doppler”

Deliverables

- Thread pool for Range FFT (2–N workers)

- Doppler stage:

  - buffer K range frames

  - Doppler FFT across K (slow-time)

  - produce RD map magnitude

- Basic test target:

  - fixed range tone shows a stable range bin

  - doppler tone shows energy in a doppler bin

Done when

- Throughput increases when you raise worker count (up to a point)

- RD map looks sensible (even if just numbers/ASCII)

Week 3 — “CA-CFAR + proper detections”

Deliverables

- CA-CFAR on RD magnitude map

  - training cells + guard cells

  - threshold scaling factor from desired Pfa (start with a constant if you want)

- Detections pushed to logger thread

- Logger outputs CSV:

  - timestamp, range_bin, doppler_bin, snr_est, seq_start

Done when

- With a known injected target, CFAR reliably flags it

- False alarms increase if you raise noise (expected)

Week 4 — “Polish + GNU Radio input (optional)”

Deliverables

- Swap sensor to:

  - File replay (simplest) OR

  - ZMQ/TCP input from GNU Radio

- Buffer pool / reuse (optional but nice)

- README with:

  - architecture diagram

  - how to run

  - performance numbers

Done when

- You can change --source synthetic|file|socket and everything else stays the same